Hbeat

Uptime & API Health Monitoring SaaS

"Know the moment your API flatlines."

| Brand Color | #7C3AED (Purple) |
| --- | --- |
| Domain Target | hbeat.io / hbeat.dev |
| Theme | System preference (dark/light) |
| UI Library | HeroUI + Tremor + Magic UI |

# 1. Idea & Positioning

Hbeat is a developer-focused uptime and API health monitoring SaaS. It competes on design and UX in a market where existing tools feel outdated, overcomplicated, or overpriced.

## The Gap in the Market

| Tool | Problem |
| --- | --- |
| UptimeRobot | Outdated UI, basic ping only, no real API checks |
| Pingdom | Expensive ($15-$400+/mo), overkill for small teams |
| Datadog | Enterprise-only, complex setup, very expensive |
| Better Uptime | Pricing jumps sharply, not developer-first |
| Checkly | Closest competitor — this is our main rival |

The sweet spot is between free (UptimeRobot) and enterprise (Datadog) — targeting indie hackers, small SaaS teams, and agencies with 1–20 developers.

# 2. Tech Stack

## Frontend

| Technology | Purpose |
| --- | --- |
| Next.js 15 (App Router) | Frontend framework |
| HeroUI | UI component library — modern, dark mode built-in, Framer Motion included |
| Tremor / Recharts | Charts, graphs, uptime visualizations |
| Magic UI | Landing page animations and wow-factor effects |
| Framer Motion | Smooth animations (bundled with HeroUI) |
| Geist Font | Typography — clean, modern developer feel |
| Tailwind CSS | Custom styling on top of HeroUI |
| Lucide Icons | Consistent, clean iconography |

## Backend

| Technology | Purpose |
| --- | --- |
| Hono.js | Backend API framework — modern, TypeScript-first, faster than Express |
| PostgreSQL (self-hosted) | Main database on VPS |
| Node.js Worker | Always-running cron job for monitoring checks (via PM2) |
| JWT | Authentication tokens |
| Stripe | Payments and subscription management |
| Resend | Transactional emails (alerts, welcome, reports) |

## Infrastructure (Your VPS: 4 Core / 8GB RAM)

| Tool | Role |
| --- | --- |
| PM2 | Process manager — keeps Next.js, Hono, and Worker running 24/7 |
| Nginx | Reverse proxy — routes yourdomain.com and api.yourdomain.com |
| Certbot | Free SSL certificates via Let's Encrypt |
| Cloudflare | DNS management (free tier) |
| pg_dump cron | Automated database backups |

## Project Architecture

| Service | Tech | Port | Description |
| --- | --- | --- | --- |
| Frontend | Next.js | 3000 | UI, pages, public status pages |
| Backend API | Hono.js | 4000 | REST API, auth, business logic |
| Worker | Node.js | — | Cron jobs, monitor checks every 1 min |
| Database | PostgreSQL | 5432 | Self-hosted on VPS |

# 3. Brand Identity

| Element | Value |
| --- | --- |
| Name | Hbeat (short for Heartbeat) |
| Full Name | Hbeat — Heartbeat for your APIs |
| Tagline | "Know the moment your API flatlines." |
| Primary Color | #7C3AED — Purple |
| Font | Geist (display) + DM Mono (code/data elements) |
| Theme Default | System preference (respects OS dark/light setting) |
| Logo Concept | ECG/heartbeat line running through the wordmark |
| Target Domain | hbeat.io or hbeat.dev |
| Twitter Handle | @hbeat |

## Alternative Taglines

- "Your API's heartbeat, monitored."

- "Healthy APIs. Happy users."

- "We watch. You sleep."

- "Uptime monitoring that doesn't suck."

# 4. Features

## MVP Features (Build First)

Monitor Management

- Add, edit, pause, delete monitors

- URL, API endpoint, or TCP port monitoring

- Custom check intervals: 1, 3, 5, 10, 30 minutes

- HTTP method support: GET, POST, HEAD

- Custom headers and request body (for authenticated APIs)

- Expected status code and response body validation

Dashboard

- Overview of all monitors with up/down/paused status

- Response time graphs (24h, 7d, 30d, 90d)

- Uptime percentage per monitor and globally

- Active incident panel

- Global stats card (total monitors, avg uptime, active incidents)

Alerts & Notifications

- Email alerts (via Resend)

- Slack integration via webhook

- Discord webhook support

- Custom webhook (POST to any URL)

- Alert on down + alert on recovery

Status Pages

- Public status page per user (hbeat.io/status/yourcompany)

- Custom slug

- Show selected monitors only

- Incident history visible to end users

- Custom branding (logo, title, description)

Incidents

- Auto-created when monitor goes down

- Duration tracking from start to resolution

- Incident notes / postmortem field

## Growth Features (Post-MVP)

| Feature | Description |
| --- | --- |
| SSL Certificate Monitoring | Alert before SSL expires (7, 14, 30 days) |
| Domain Expiry Monitoring | Alert before domain expires |
| Multi-region Checks | Check from US, EU, Asia simultaneously |
| Screenshot on Failure | Capture page screenshot when site goes down |
| Team Collaboration | Invite members, role-based access (admin / viewer) |
| Alert Routing | Route different alerts to different team members |
| Weekly Email Digest | Summary of uptime performance |
| Monthly PDF Reports | Downloadable uptime report per monitor |
| SLA Tracking | Track against service level agreements |
| PagerDuty Integration | Enterprise alert routing |
| OpsGenie Integration | On-call alert management |
| Telegram Bot | Alert via Telegram messages |
| Microsoft Teams | Teams webhook integration |

# 5. Pricing Strategy

| Feature | Free $0 | Indie $9/mo | Pro $29/mo | Team $79/mo |
| --- | --- | --- | --- | --- |
| Monitors | 3 | 20 | 100 | Unlimited |
| Check Interval | 5 min | 1 min | 30 sec | 30 sec |
| Status Pages | 1 | 3 | 10 | Unlimited |
| Team Members | 1 | 1 | 3 | Unlimited |
| Email Alerts | Yes | Yes | Yes | Yes |
| Slack Alerts | No | Yes | Yes | Yes |
| Discord / Webhook | No | No | Yes | Yes |
| SSL Monitoring | No | Yes | Yes | Yes |
| Multi-region | No | No | Yes | Yes |
| PDF Reports | No | No | Yes | Yes |
| Custom Domain (Status) | No | No | Yes | Yes |
| Data Retention | 7 days | 30 days | 90 days | 1 year |

# 6. Build Roadmap

| Week | Focus | Deliverable |
| --- | --- | --- |
| Week 1 | Foundation | Landing page, project scaffold, DB schema, auth |
| Week 2–3 | Core Engine | Monitor worker, check logic, incident creation |
| Week 4 | Dashboard UI | Main dashboard — your design differentiator |
| Week 5 | Alerts | Email + Slack + Discord notifications |
| Week 6 | Status Pages | Public status pages with custom slugs |
| Week 7 | Payments | Stripe integration, plan limits enforcement |
| Week 8 | Polish | SSL monitoring, bug fixes, performance |
| Week 9 | Launch | Product Hunt, Hacker News, communities |

# 7. Go-To-Market Strategy

## Launch Channels

- Product Hunt — prepare 2 weeks in advance, launch on Tuesday/Wednesday

- Hacker News — "Show HN: I built an uptime monitor for indie hackers"

- Reddit — r/SaaS, r/indiehackers, r/webdev, r/programming

- Dev.to / Hashnode — write build-in-public articles

- Twitter/X — share journey from day 1, build in public

- Developer newsletters — TLDR, Bytes, Cooper Press

## Early Growth Tactics

- Offer free 30-day trial, no credit card required

- Lifetime Deal (LTD) early to fund development

- Reach out personally to every single early signup

- Collect testimonials aggressively from first 10 users

- Compare publicly against UptimeRobot and Better Uptime

## Content Ideas

- "Why your uptime monitor is lying to you" — blog post

- "How we built a monitoring engine that checks 10,000 APIs" — technical post

- "The anatomy of a great status page" — showcase Hbeat's status pages

# 8. Key Decisions Made

| Decision | Choice | Reason |
| --- | --- | --- |
| Architecture | Separate frontend + backend | Enterprise feel, scalable, clean separation |
| Frontend | Next.js 15 App Router | Modern, best DX, server components |
| UI Library | HeroUI | More unique than Shadcn, dark mode built-in, Framer Motion included |
| Backend | Hono.js | Faster than Express, TypeScript-first, modern |
| Database | PostgreSQL (self-hosted) | Free on VPS, powerful, reliable |
| Auth | JWT via Hono backend | Full control, no third-party dependency |
| Payments | Stripe | Industry standard, best DX |
| Hosting | Personal VPS (4 core/8GB) | Zero infra cost, full control |
| Process Manager | PM2 | Simple, reliable, auto-restart on crash |
| Differentiator | Design & UX | Competitors have terrible UX — this is the moat |
| Theme | System preference | Respects user OS setting automatically |
| Primary Color | Purple #7C3AED | Stands out — no competitor uses purple |
| Font | Geist | Modern, developer-friendly, clean |

# 9. Competitive Analysis

| Competitor | Price | Weakness | Our Advantage |
| --- | --- | --- | --- |
| UptimeRobot | Free / $7+ | 2012-era UI, basic ping only | Modern UX, real API checks |
| Pingdom | $15-$400+ | Expensive, feature-bloated | Fair pricing, simpler |
| Better Uptime | $0-$80+ | Price jumps, not dev-first | Developer-first, cleaner UX |
| Checkly | $0-$30+ | Complex setup, steep learning | Simpler onboarding, beautiful UI |
| Datadog | $15+/host | Enterprise-only, overwhelming | Built for small teams |
| Freshping | $0-$11+ | Outdated design, limited | Premium design, more features |

Built by a developer, for developers.

hbeat.io  —  "Know the moment your API flatlines."